GOOGLE PLAY PUBLICATION READINESS AUDIT

Thirty Nights

Current application state, publication blockers, and launch plan

Audit date: 18 August 2026

Repository: /Users/pabath/Documents/thirtynights

Android package: com.thirtynights.app

Release verdict: NOT READY FOR PRODUCTION SUBMISSION

Decision: Do not submit the current build to production. The native application is buildable and the core backend is healthy, but purchases, authentication providers, account deletion, release configuration, store assets, and Play Console declarations are not yet production-complete.

# 1. Executive summary

Thirty Nights is technically close to release: the full Android release bundle compiles, all automated application tests pass, the database migrations are live, and the Railway processing worker is healthy. The remaining risk is concentrated in production operations and Google Play compliance rather than basic application architecture.

The release should be treated as a configuration-and-verification program. A clean release candidate must be built from committed code, connected to production EAS credentials, backed by working RevenueCat and Supabase integrations, and validated through an internal Play track before any production rollout.

| Area | Status | Audit conclusion |
| --- | --- | --- |
| Application code | PASS WITH CLEANUP | 109 tests pass and the native AAB builds. Expo patch updates and dependency findings remain. |
| Backend | MOSTLY HEALTHY | Supabase migrations and Railway worker are live; RevenueCat webhook configuration is missing. |
| Release pipeline | BLOCKED | eas.json is invalid and EAS project credentials/environment could not be verified. |
| Play publication | BLOCKED | Store assets, console forms, purchase testing, legal pages, and track requirements remain incomplete or unverified. |

# 2. Publication blockers

## 2.1 EAS release configuration is invalid

- eas.json contains properties named "//". EAS rejects these fields, so project and build inspection stops before a release can begin.

- The local environment is not authenticated with EAS. Android credentials, app signing, project linkage, production variables, and remote version codes could not be verified.

- The latest client, sync, Supabase error-handling, and delete-account changes are uncommitted. A production candidate must be built from an explicit, reviewable commit.

## 2.2 Google Play purchases are not operational

- A live request to the RevenueCat webhook returned HTTP 503 with "Webhook is not configured".

- The private webhook_events ledger contains zero events, so there is no evidence of a completed production webhook grant.

- The Google Play one-time products, RevenueCat Android app and offering, webhook authorization, purchase, restore, and server-authoritative entitlement grant have not been verified end-to-end.

- The intended permanent product IDs are com.thirtynights.nights30 and com.thirtynights.nights90.

## 2.3 Android authentication options do not match the live backend

- Android currently displays Continue with Google and Continue with Apple.

- The live Supabase project reports both Google and Apple providers as disabled. These are broken user-facing choices until configured or removed.

- Email auto-confirm is enabled while the interface presents an email-confirmation/recovery journey. Production SMTP, confirmation policy, and recovery behavior must be aligned and tested.

## 2.4 Account deletion is not release-ready

- The delete-account Edge Function is active and its CORS correction is deployed, but cloud deletion has not passed a complete production test.

- RevenueCat customer cleanup depends on a production secret that could not be verified during the audit.

- The required public web deletion page is not present in this repository, and the deployed production URL could not be confirmed.

- Google Play requires an in-app deletion path and a functional web deletion route when an app allows account creation.

## 2.5 Store listing assets are incomplete

- No required 1024 x 500 feature graphic was found.

- No dedicated 512 x 512 Play Store icon was found, although it can be derived from the existing 1024 x 1024 application icon.

- Existing 1080 x 2400 captures are primarily development screenshots; several expose developer tools, previews, or incomplete setup states.

- Store title, short description, full description, category, contact details, release notes, and a final screenshot set are not documented as complete.

## 2.6 Play Console state is unverified

- The Play Console app record, package reservation, Play App Signing, developer identity, service-account access, and testing-track setup were not available for inspection.

- Data safety, content rating, target audience, ads, app access, health-app, foreground-service, and account-deletion declarations remain owner-controlled work.

- If the developer account is a personal account created after 13 November 2023, production access normally requires at least 12 opted-in closed testers for 14 continuous days.

## 2.7 A signed production candidate has not been tested on Google Play

- A local release AAB builds successfully, but it used audit placeholder configuration and is not the signed artifact that should be submitted.

- Purchases, restoration, backups, reflection processing, account deletion, offline behavior, notifications, and upgrade flows still require testing from an internal Play track on physical Android devices.

- Google Play's pre-launch report and submitted-artifact compatibility checks have not yet been run.

# 3. Android release findings

Positive result: A complete native bundleRelease finished successfully, including Java, Kotlin, C++, lint-vital, signing, and AAB packaging. The audit artifact was approximately 68 MB.

## 3.1 Current platform compliance

- Target SDK is API 36. This satisfies the Google Play target requirement that takes effect for new apps and updates on 31 August 2026.

- Compile SDK is API 36, minimum SDK is API 24, and NDK is 27.1.12297006.

- Google Play Billing Library 8.3.0 is resolved through RevenueCat. This meets the current billing-library deadline.

- Production package ID is com.thirtynights.app and version name is 1.0.0. EAS remote version-code behavior still requires verification.

## 3.2 Manifest and permission cleanup

- SYSTEM_ALERT_WINDOW appears in the release manifest, apparently through the development client. The product does not appear to require overlay access; remove it from production with a conditional plugin or android.blockedPermissions.

- expo-audio enables background playback by default, introducing FOREGROUND_SERVICE_MEDIA_PLAYBACK and a media playback service. Explicitly disable background playback unless sustained playback outside the app is an intentional feature.

- If background playback is retained, complete the Play Console foreground-service declaration and provide the requested demonstration video and user-impact explanation.

- RECORD_AUDIO, INTERNET, VIBRATE, notifications, and billing permissions are consistent with the current feature set, subject to accurate Play Console declarations.

## 3.3 Dependency and toolchain cleanup

- expo-doctor passes 20 of 21 checks but reports ten Expo packages below the current SDK 57 patch recommendations.

- npm audit reports 21 findings: 12 high and 9 moderate, mainly in Expo/Metro build dependencies. Update supported Expo patches and reassess; do not apply the proposed forced React Native downgrade blindly.

- The worker's production dependency audit reports zero known vulnerabilities.

- The developer machine is using Node 25 while CI uses Node 22. Pin Node 22 with an .nvmrc, .node-version, Volta, or an equivalent project-level mechanism.

- The native build emitted repeated D8 warnings from the bundled Amazon Appstore SDK. These did not fail the build, but should be reassessed after RevenueCat and Expo patch updates.

# 4. Backend and production-service state

| Service | Verified state | Remaining action |
| --- | --- | --- |
| Supabase database | All eight migrations are live through 20260810165730. | Keep the migration ledger synchronized and add the processing-consent user_id index. |
| Supabase storage | Private recordings and report-audio buckets exist with expected limits/types. | Run Android upload, retry, playback, and deletion tests using the production candidate. |
| Report processing | One report job completed; no failed/retry/cancelled jobs were found. | Add operational alerts for queue age and failed jobs. |
| Railway worker | Latest production deployment is successful and healthy in Singapore. | Verify alerting, runtime secret rotation, and production log retention. |
| RevenueCat webhook | Live endpoint returns 503: webhook is not configured. | Set authorization/HMAC secrets, configure RevenueCat, and prove one purchase and restore. |
| Delete-account function | Version 3 is active with JWT verification and corrected CORS. | Configure purchase cleanup, publish the web route, and complete destructive-flow QA. |

## 4.1 Supabase security and authentication

- Leaked-password protection is disabled and should be enabled before production.

- Anonymous access is intentional because the product starts with a local/anonymous trial. Its policies should continue to be reviewed as an explicit product decision.

- Several client-callable SECURITY DEFINER RPCs are flagged by automated advisors. The migrations contain ownership and input checks, but these functions should remain in the release security review.

- RLS-enabled private tables with no client policies are intentionally server-only and are not themselves a launch blocker.

# 5. Privacy, legal, and Play declarations

## 5.1 Data safety declaration

The final Data safety form must accurately describe what is collected, why it is collected, whether it is optional, how it is secured, and which processors receive it. At minimum, review the following data categories:

- Voice recordings and uploaded audio.

- Email address, Supabase user ID, and authentication/account data.

- Purchase history and server-authoritative entitlements.

- Transcripts, reflection text, report audio, and other user-generated content.

- Device time zone and notification/reminder settings.

- Diagnostics, crash data, or analytics if these are added before launch.

The declaration and privacy policy must describe processing by Supabase, OpenAI, RevenueCat, Railway, and any future monitoring provider, including encryption, retention, deletion, and optional-vs-required processing.

## 5.2 Health and product claims

- Every Play app must complete the health-app declaration.

- Because Thirty Nights concerns reflection and may be marketed near stress-management or well-being categories, avoid claims that imply diagnosis, treatment, clinical outcomes, or professional medical guidance.

- Keep the privacy policy, app copy, store listing, and report language consistent with the product's non-diagnostic positioning.

## 5.3 Public legal and support surfaces

- Publish HTTPS pages for Privacy Policy, Terms of Use, Support, and Delete Account.

- Verify that each production environment variable points to the final public URL and that every in-app link opens correctly.

- The web deletion page must explain how to request deletion, what is deleted, what may be retained, and expected timing.

- Complete a real deletion test that removes Supabase user data, storage objects, processing artifacts, and the RevenueCat customer while preserving required purchase records held by Google Play.

# 6. Store listing and creative assets

| Asset / listing item | Play requirement or target | Current state |
| --- | --- | --- |
| Store icon | 512 x 512 PNG | Not dedicated; derivable from assets/app/icon.png. |
| Feature graphic | 1024 x 500 | Missing. |
| Phone screenshots | Minimum 2; recommended 4 strong portrait images | 39 development captures exist, but a clean production set is missing. |

The final screenshots should come from a signed production-like Android build and must not contain developer controls, placeholder prices, unavailable-store messages, account errors, or incomplete setup unless those states are intentionally being explained.

## 6.1 Listing metadata

| Listing item | Play requirement or target | Current state |
| --- | --- | --- |
| App title | 30 characters maximum | Not finalized in a Play listing package. |
| Short description | 80 characters maximum | Missing or unverified. |
| Full description | 4,000 characters maximum | Missing or unverified. |
| Release notes | Track-specific first-release notes | Missing or unverified. |
| Category and tags | Accurate product classification | Not verified. |
| Support contact | Public support email/URL | Production destination not verified. |

# 7. Play Console completion checklist

| Console item | Status | Required action |
| --- | --- | --- |
| App record and package name | UNVERIFIED | Confirm com.thirtynights.app is reserved in the intended developer account. |
| Developer identity | UNVERIFIED | Complete organization/personal verification and public developer details. |
| Play App Signing | UNVERIFIED | Enroll and secure the upload key/EAS credentials. |
| Data safety | OPEN | Declare audio, identity, purchases, user content, processors, retention, and deletion. |
| Privacy policy | OPEN | Publish and submit the final HTTPS page. |
| Account deletion | OPEN | Submit the public web deletion URL and prove the in-app flow. |
| Health-app declaration | OPEN | Choose the accurate category or state that no health features apply. |
| Content rating | OPEN | Complete the IARC questionnaire accurately. |

## 7.1 Release and testing controls

| Console item | Status | Required action |
| --- | --- | --- |
| Target audience | OPEN | Select intended age groups and review Families policy implications. |
| Ads declaration | OPEN | Declare whether any ads are present. |
| App access | OPEN | Provide reviewer instructions and a test account/path if gated content exists. |
| Foreground service | OPEN | Remove background media service or submit its declaration/demo. |
| Financial features | REVIEW | Confirm one-time digital purchases are represented only through Play Billing. |
| Internal testing | OPEN | Upload signed AAB and execute the release test matrix. |
| Closed testing | CONDITIONAL | Run 12-testers/14-days program if the account is subject to the rule. |
| Production access | BLOCKED | Proceed only after all blockers and track testing are closed. |

# 8. Verified strengths and completed checks

| Check | Result |
| --- | --- |
| Application type checking | PASS |
| Application automated tests | PASS - 14 files, 109 tests |
| Worker type checking | PASS |
| Web export | PASS |
| Native Android bundleRelease | PASS - Java/Kotlin/C++/lint/AAB |
| Target API | PASS - API 36 |
| Play Billing dependency | PASS - Billing 8.3.0 |
| Supabase migrations | PASS - all expected migrations live |
| Storage buckets | PASS - private recordings/report-audio buckets present |
| Report processing | PASS - at least one completed report, no failed jobs found |
| Railway worker | PASS - production deployment healthy |
| Worker production audit | PASS - zero known vulnerabilities |
| Primary UI smoke test | PASS - Tonight, Gallery, Light Map, settings, paywall rendered |
| Expo doctor | PARTIAL - 20/21 checks; patch updates required |
| Root dependency audit | FAIL - 12 high and 9 moderate findings |

# 9. Required release test matrix

Execute these tests from the signed AAB installed through Google Play internal testing, using production-like services and licensed test accounts:

- Fresh install and first-night onboarding on at least one current Android device and one API 24-compatible device/emulator.

- Microphone permission denial, later approval, interruption, recording completion, playback, and local persistence.

- Anonymous identity creation, email upgrade, email recovery, Google/Apple paths if retained, logout, and reconnect.

- Backup upload over Wi-Fi and cellular, retry after failure, duplicate prevention, checksum verification, and playback from signed URLs.

- Reflection-processing consent opt-in, server reconciliation, worker completion, report playback, retry, and consent withdrawal behavior.

- Purchase each one-time product with a license tester; verify localized price, cancellation, pending transaction, successful webhook grant, app unlock, and relaunch persistence.

- Restore purchases after reinstall and on a second device/account-compatible scenario.

- In-app cloud deletion, public web deletion request, complete data/storage cleanup, RevenueCat cleanup, and safe handling of failed deletion.

- Offline launch, offline recording, reconnect/synchronize behavior, worker outage messaging, and Supabase outage messaging.

- Notifications/reminders on Android 13+ with both approval and denial of POST_NOTIFICATIONS.

- All Privacy, Terms, Support, and Delete Account links from every relevant screen.

- Google Play pre-launch report, device catalog exclusions, Android vitals baseline, 16 KB page compatibility, and policy warnings on the uploaded artifact.

# 10. Sequenced publication plan

- Repair and freeze the release baseline. Remove invalid eas.json fields, update stale comments, commit all intended fixes, pin Node 22, and create a release branch/tag.

- Connect EAS and Play credentials. Authenticate EAS, link the production project, configure Android signing/upload credentials, verify remote versioning, and set production environment variables.

- Complete production auth. Configure Google and Apple providers fully or hide them; configure SMTP and make email confirmation behavior match the UI.

- Complete purchases. Create/activate Play one-time products, connect RevenueCat, configure offering and webhook secrets, and prove purchase/restore/server grants.

- Complete deletion and legal pages. Publish legal/support/delete pages, configure RevenueCat cleanup, and pass both in-app and web deletion tests.

- Reduce Android policy surface. Remove overlay permission, disable unnecessary background playback/foreground service, update Expo patches, and rerun doctor/audits.

- Prepare listing and forms. Produce clean creative assets and copy; complete Data safety, health, content rating, target audience, app access, ads, and deletion declarations.

- Build and test the signed candidate. Create the EAS production AAB, upload to internal testing, execute the full test matrix, and resolve Play pre-launch findings.

- Complete required closed testing. If applicable, maintain 12 opted-in testers for 14 continuous days and submit the production-access application.

- Promote with monitoring. Use a staged production rollout, monitor purchases, webhook errors, queue age, crashes, ANRs, and support traffic, then expand cautiously.

# 11. Release acceptance criteria

The app is ready for production submission only when all of the following are true:

- A clean, committed release candidate builds through EAS and the exact signed AAB is archived.

- All EAS production variables, Android credentials, package metadata, and version codes are verified.

- Google/Apple/email authentication choices shown in the app work in production.

- Both one-time products display localized prices and pass purchase, cancellation, webhook, unlock, and restore tests.

- Backups and reflection processing complete reliably from the signed Play build.

- In-app and web account deletion complete safely, including storage and RevenueCat cleanup.

- The release manifest contains only justified permissions and services; any retained foreground service is declared in Play Console.

- Expo doctor and dependency findings are resolved or explicitly risk-accepted with evidence.

- All legal URLs are public, accurate, and reachable from the app and Play listing.

- Store assets and listing copy are final and contain no development UI or placeholder states.

- Every Play Console declaration is complete and consistent with actual application behavior.

- Internal testing and any required closed-testing period are complete with no unresolved launch-severity defects.

- Crash, ANR, purchase-webhook, queue-failure, and support monitoring are active before rollout.

Final recommendation: Treat this as a controlled launch-readiness sprint rather than a direct submission. The build foundation is sound; closing the integration, compliance, and operational gaps should produce a credible Google Play candidate without a major rewrite.

# 12. Official references

- Google Play target API level requirements - https://support.google.com/googleplay/android-developer/answer/11926878

- Google Play Billing deprecation FAQ - https://developer.android.com/google/play/billing/deprecation-faq

- Google Play testing requirements for new personal accounts - https://support.google.com/googleplay/android-developer/answer/14151465

- Google Play account deletion requirements - https://support.google.com/googleplay/android-developer/answer/13327111

- Google Play Data safety form guidance - https://support.google.com/googleplay/android-developer/answer/10787469

- Google Play health-app declaration - https://support.google.com/googleplay/android-developer/answer/14738291

- Google Play health content and services policy - https://support.google.com/googleplay/android-developer/answer/16679511

- Google Play preview asset specifications - https://support.google.com/googleplay/android-developer/answer/9866151

- Google Play foreground-service requirements - https://support.google.com/googleplay/android-developer/answer/13392821

- Android 14 foreground-service types - https://developer.android.com/about/versions/14/changes/fgs-types-required

- Android special permissions guidance - https://developer.android.com/training/permissions/requesting-special

- Expo Audio documentation - https://docs.expo.dev/versions/latest/sdk/audio/

- Expo app configuration - blockedPermissions - https://docs.expo.dev/versions/latest/config/app/

- Expo build for app stores - https://docs.expo.dev/deploy/build-project/

# 13. Audit scope and limitations

This report reflects the repository and connected production services inspected on 18 August 2026. It includes local code/configuration review, automated tests, a locally generated native release AAB, live Supabase database/function/advisor inspection, live Railway deployment inspection, and browser smoke testing of the primary application screens.

The audit did not have authenticated access to EAS or Google Play Console and therefore could not verify developer-account status, app-signing configuration, Play product activation, console declarations, production environment variables, tester eligibility, or the exact artifact that will be submitted. Those items remain explicit acceptance gates rather than assumed passes. No application or infrastructure changes were made as part of the audit itself.